D

(U) Strata Base Indefinite Quantity / Indefinite Delivery (IDIQ)

Performance Work Statement (PWS)

June 15, 2023

Table of Contents

1	(U) Purpose	5

2	(U) Background	5

3	(U) Scope	6

4	(U) Performance Objectives	7

4.1	(U) Operational Baseline Management and Sustainment	7

4.2	(U) Integration and Visualization	8

4.3	(U) Systems Architecture	9

4.4	(U) Systems Engineering (SE)	10

4.5	(U) Systems and Software Design	10

4.6	(U) System Security	10

4.7	(U) Software Development	11

4.7.1	(U) Software Delivery (CDRL A001)	11

4.8	(U) Prototyping	11

4.9	(U) User Interface (UI) and User Experience (UX)	11

4.10	(U) Technical Support	12

4.11	(U) Exercise Support	12

4.12	(U) Field Service Representative (FSR)	12

4.13	(U) Technical Documentation (CDRL A002)	12

4.14	(U) Test and Evaluation (T&E)	12

4.14.1	(U) Verification and Validation (V&V Test Documentation (CDRL A003)	13

4.14.2	(U) Test and Evaluation Master Plan (TEMP) (CDRL A004)	13

5	(U) Performance Requirements Summary (PRS)	13

6	(U) Constraints	17

7	(U) Program Management and Contract Management	19

7.1	(U) Transition	19

7.1.1	(U) Transition Plan (CDRL A005)	20

7.1.2	(U) Phase-In Transition Period	21

7.1.3	(U) Phase-Out Transition Period	21

7.2	(U) Staffing and Contractor Personnel	22

7.2.1	(U) Key Personnel	23

7.3	(U) Quality	25

7.3.1	(U) Quality Assurance Surveillance Plan (QASP)	25

7.3.2	(U) Quality Control	26

7.3.3	(U) Quality Control Plan (QCP) (CDRL A006)	26

7.3.4	(U) Contractor Discrepancy Report (CDR) Response	26

7.4	(U) Management Reports and Activities	27

7.4.1	(U) Program Management Plan (PmP) (CDRL A007)	27

7.4.2	(U) Integrated Master Schedule (IMS) (CDRL A008)	27

7.4.3	(U) Agile Development Management Plan (ADMP) (CDRL A009)	27

7.4.4	(U) Metric Collection, Analysis, and Reporting (CDRL A010)	28

7.4.5	(U) Program Management Reviews (PMRs) (CDRL A011)	28

7.4.6	(U) Payment Reports (CDRL A012)	29

7.4.7	(U) Weekly Activity Report (WAR) (CDRL A013)	29

7.4.8	(U) Post Award Conference	29

7.4.9	(U) Contract Closeout Report (CCR) (CDRL A014)	29

8	(U) Administrative and General Information	30

8.1	(U) Period of Performance (PoP)	30

8.2	(U) Place of Performance	30

8.3	(U) Telework	30

8.4	(U) Travel	31

8.5	(U) Other Direct Costs (ODCs)	31

8.6	(U) Government Furnished Equipment/Information (GFE/I)	31

8.7	(U) Security	32

8.7.1	(U) Classified Work Performance Security Requirements	32

8.7.2	(U)  Unclassified Work Performance Security Requirements	33

8.7.3	(U) Information Handling	34

9	(U) Deliverables	34

10	(U) Reference Documents	36

11	(U) Acronyms	37

Tables

Table 1. (U) Functional Areas	5

Table 2. (U) Core Operational Capabilities	6

Table 3. (U) Performance Requirements Summary	12

Table 4: (U) Transition Performance Objectives	18

Table 5. (U) Key Personnel	22

Table 6. (U) Deliverables	33

Table 7. (U) Acronyms	36

Figures

Figure 1. (U//FOUO) Core Capabilities	5

# (U) Purpose

(U) This PWS for Strata describes the technical expertise, support, and services required to develop, implement, sustain, and modernize mission essential National Geospatial-Intelligence Agency (NGA) capabilities developed and sustained by the NGA GeoCapabilities Division for two functional areas: Discovery and Dissemination of Geospatial Content and Geospatial Visualization.

(U) This base IDIQ establishes the acquisition framework for delivering the full scope of information technology (IT) capabilities required for each task order issued under this contract. The primary purpose of the contract is to obtain the required expertise to continue to provide user-facing services that facilitate access to Geospatial Intelligence (GEOINT) data and products in an on-line, on-demand, and geospatially relevant environment to the Intelligence Community (IC), Department of Defense (DoD), and other Federal Government Agencies across the entire National System for Geospatial Intelligence (NSG) and Allied System for Geospatial Intelligence (ASG). These capabilities empower users to discover, visualize, collaborate, share, and download NGA content and data to meet GEOINT mission requirements.

(U) This contract is designed to provide flexibility in satisfying existing and emerging IT requirements required to work within NGA IT infrastructure, complement and support other NGA efforts, and adapt to new and emerging requirements as missions evolve and leading-edge technologies become available.

# (U) Background

(U) NGA is a Combat Support Agency of the DoD and a member of the United States Intelligence Community (IC). As a Combat Support Agency, NGA provides essential support to the national decision-making process and the operational readiness of United States military forces. As a member of the IC, NGA provides timely, relevant, and accurate GEOINT supporting National Security objectives.

(U) The GEOINT Services organization resides within NGA’s Directorate of Chief Information Office and Technology (CIO-T). GEOINT Services revolutionizes, creates, and provides geospatial capabilities of common concern for NSG and ASG mission partners. These mission-enabling and essential capabilities include geospatial applications and data services on all mission domains.

(U//FOUO) GeoCapabilities, one of the divisions within GEOINT Services, delivers accessible, intuitive, and interoperable geospatial capabilities and services to enable a broad range of missions. In addition, this division leverages and prioritizes product management to build with customers to deliver user-focused products. Using this framework, GeoCapabilities works with key stakeholders such as United States Forces Korea (USFK), United States (US) Special Operations Command (SOCOM), US European Command (EUCOM), NGA Source Directorate and NGA Sensor Programs to deliver mission-essential capabilities via its contract vehicles.

(U) The Strata contract is a follow-on contract to the GEOINT Visualization Services (GVS) contract and Inteligence Community Geographic Information System (IC GIS) Portal Mission Support contract. GVS capabilities were first deployed in 2006. On 14 October 2009, the DoD issued a memorandum, signed by the Assistant Secretary of Defense for Networks and Information Integration/DoD Chief Information Officer (CIO), designating the NGA GVS as the “Shared Enterprise Service for Geospatial visualization for the IC.” Core capabilities delivered under GVS and its predecessor contracts include the Map Application Programming Interface (API), Map of the World (MoW), IC GIS Portal, and Google Earth (GE). Core functions provided by those capabilities include map viewing, content search and discovery, data provisioning, authoritative vetted maps, map overlays, tools for drawing, measuring, analyzing structured observation, and sharing content.

(U) The IC GIS Portal Mission Support contract was first established in 2016. The primary purpose of this contract was to enable the community’s discovery, access, sharing, and use of geospatial information through the IC GIS Portal, an ESRI Commercially available off-the-shelf (COTS) platform for mapping and analysis. Key capabilities included portal collaboration space to increase discovery and sharing, workflow automation, web app development, portal maintenance and enhancements and user outreach/engagement.

(U//FOUO) The core capabilities diagram depicted in Figure 1, illustrates the key consumers and providers of core capabilities provided by Strata. These capabilities are complex and far-reaching with several major system interfaces.

Figure 1. (U//FOUO) Core Capabilities

# (U) Scope

(U) Provide the technical expertise required to design, develop, maintain, operate, sustain, implement, and improve current and future services and capabilities developed and sustained by the GeoCapabilities Division.

(U) New capabilities requested by GeoCapabilities Division in the functional areas listed in Table 1 are within the scope of this contract.

Table 1. (U) Functional Areas

(U) Discovery and Dissemination of Geospatial Content

(U) Geospatial Visualization

(U) The Contractor must continuously operate, enhance, update, maintain, and sustain current operational capabilities. The Contractor will inherit more than 1.2M Equivalent Lines of Code (ELOC) spanning multiple core operational capabilities (Table 2: Core Operational Capabilities).

Table 2. (U) Core Operational Capabilities

Map of the World

3D Globe Visualization

IC Geographic Information System (IC GIS) Portal

Queries and Utilities

(U//FOUO) Capabilities and services will be delivered to the WWW, UNCLASSIFIED, SECRET, TOP SECRET, STONE GHOST, and CENTRIXS-K networks. Other domains may include BISCES and non-Public Key Infrastructure (PKI) protected UNCLASS.

(U) During the life of the contract, it is expected that, incrementally, the code will be modernized, the user interface/experience will be modernized, refactored, and/or improved, and the mission needs will transform with world events and emerging partner technologies.

(U) This contract is designed to maintain compliance with multiple Enterprise level requirements in alignment with the Joint Architecture Reference Model (JARM) Technical Service Categories (TSCs).

(U) Services and support provided for all capabilities and mission spaces should align with the following:

- (U) NGA Strategy 2025

- (U) NGA Technology Strategy

- (U) NGA Software Way

# (U) Performance Objectives

(U) The following sections describe the services that must be provided in support of this contract. They are executed and managed at the task order level.  Contract deliverables associated with the performance of these services are managed in individual task orders.

## (U) Operational Baseline Management and Sustainment

(U) Elements of operational baseline management and sustainment must include, but may not be limited to (items are not listed in priority order):

- (U) Adaptive Maintenance: Modification to keep an application, system, or data repository usable in a changed or changing environment (i.e., re-architecting)

- (U) Application Updates: Refactoring or rewriting modules to reduce and/or eliminate technical debt

- (U) Application Re-hosting: Transitioning an application from its existing infrastructure by changing certain environmental and configuration properties to enable it to run on modern technology while preserving existing functionality (e.g., cloud migration, operating system (OS) upgrade)

- (U) Corrective Maintenance: Identify, isolate and/or rectify a fault or problem to restore and/or correct the application, system, or data

- (U) Features and Enhancements: Software development enhancements to add features and/or functionality to the application or system

- (U) Operational Support Tasks: Tasks required to support operational hardware and software and ensure the operational capabilities are running securely, efficiently and effectively (i.e., system health monitoring, ticket resolution, content/data dissemination, rapid content exposure for crisis response, chat room monitoring and response)

- (U) Perfective Maintenance: Modification to improve performance and/or maintainability

- (U) Technology Insertion: Incorporating new or improved technology

- (U) Technology Refreshment: Replacement of existing hardware or software for continued supportability throughout the lifecycle

- (U) Business Continuity: Creating a predetermined set of instructions or procedures that describe how capabilities will be sustained during and after a significant disruption.

- (U) Disaster Recovery: Pre-emergency planning to recover IT systems to full capacity after a major hardware or software failure or destruction of facilities.

## (U) Integration and Visualization

(U) Integration includes the piecing together of components which results in the creation of complex GEOINT information systems that may include designing or building a customized architecture or application, integrating it with new or existing hardware, packaged and custom software, and communication to provide new or enhanced operational capabilities, data consumption, and provisioning.

(U) Key components of integration include:

- (U) Content sources (i.e., data), sensor platform services, and changing content source configurations.

- (U) Analytic capabilities associated with sensors or datasets.

- (U) Understanding and working within the constraints of interfaces and data structures associated with new and emerging capabilities.

- (U) Utilizing development, security, and operations (DevSecOps), and associated metrics collection and analysis.

- (U) Leveraging Infrastructure Service Provider (ISP), Application Service Provider (ASP), and IC Common Services (e.g., Geospatial Intelligence Access and Information Sharing (GEOAxIS), IC Desktop Environment (IC DTE), CORE, C2S, etc.).

(U) Integration efforts should result in enhanced operation capability validated against predefined requirements. Example outcomes include:

- (U) Implementation of integrated capabilities in required operational domains utilizing new hardware or software (e.g., COTS, Open Source Software (OSS), and Government off-the-shelf (GOTS)).

- (U) Make new sensor data and sources available to the enterprise for discovery, exploitation, and use of disconnected technologies via APIs, services, Plug-ins, or other innovative and approved means.

(U) Visualization is the rendering of geospatial data via various dimensional overlays that are georectified or georeferenced in a manner that provides useful and accurate spatial renderings and the geolocation of targeted objects and other georectified/georeferenced information.

(U) Key components of visualization include:

- (U) Facilitating the comprehension of vast amounts of geospatial data at a glance in a manner that helps understand both the data and the objects the data represents within its native context.

- (U) The use and leveraging of conventional, emerging, and innovative visualization technologies which enable users to manipulate, analyze, and dynamically interact with select data sets via multifaceted, multi-dimensional modalities such as two-dimensional (2D), three-dimensional (3D), and hybrid immersive virtual reality (VR), augmented reality (AR), or extended reality (XR).

- (U) Multi-modality tools, techniques, and applications designed to facilitate user access and dynamic visualization of geospatial data.

- (U) Stable and coherent object perceptions that increase or add degrees of freedom (DoF), wider fields of view (FoV), and user-controllable spatial awareness when viewing singular or integrated data feeds.

- (U) The introduction of multi-sensor user feedback to aid in the integration, analysis, and exploitation of geospatial data.

- (U) Using and leveraging geospatial artificial intelligence (GeoAI) tools and techniques to discover, access, analyze, display, render, and interact with specific geospatial data.

Specific performance objectives and delivery criteria will be specified at the individual task order level.

## (U) Systems Architecture

(U) Systems architecture involves developing conceptual models focused on defining system behaviors and structures. The process of architecting is a mechanistic discipline that enables access to capabilities where access is provided using a prescribed set of interfaces and is exercised consistent with constraints and policies articulated within a specific set of service descriptions. The objectives are two-fold. The first is to enable one or more capabilities within the systems or system components via API and service-based interfaces. The second is to provide GEOINT Enterprise Architecture (GEA) compliance and TSC requirement traceability.

## (U) Systems Engineering (SE)

(U) Services required to establish, balance, and integrate stakeholder requirements, develop appropriate lifecycle models and process approaches, and analyze alternatives in a manner that optimizes the delivery of capabilities (e.g., optimize performance, reduce infrastructure cost, etc.) while managing risk and cost.

(U) SE support considers technical and business (programmatic) requirements associated with recommended courses of action. The objective of SE is the management of risk through analyzing system challenges and identifying solutions, and providing impact assessments to include technical and cost implications for changes to hardware or software (e.g., backlogged items, new capabilities and/or functionality, OS migrations, cloud cost estimations, resource planning, etc.).

(U) Includes the delivery of engineering assessments for current and future requirements and strategic roadmap functions. It also includes providing responses as requested to support NGA’s Request for Change (RFC) process, assessing alternatives, and providing estimates of work required to improve existing and/or provide new capabilities, services, and functionality.

(U) Includes the creation of and/or updating of system documentation, such as high-level system architecture diagrams illustrating key system components, deployment instructions, and System Requirements Documents (SRD). Creation and updates to documents must be in line with the NGA Enterprise Systems Engineering Plan (SEP), NSG/ASG Enterprise Test and Evaluation Master Plan (TEMP), and NGA Configuration Management Plan (NCMP).

## (U) Systems and Software Design

(U) Services to provide an interdisciplinary approach to develop, design, allocate, and manage user and system-level requirements to achieve desired systems development outcomes. Design should include development templates, leverage the NGA CORE and associated best practices to include automated testing and optimized Continuous Integration/Continuous Development (CI/CD) pipeline with zero downtime and rapid code deployment. Additionally, systems and software design must consider and evaluate design tradeoffs and balance technical risk between systems and software, taking full advantage and leveraging NGA ISP/ASP processes and capabilities consistent with SEP and NCMP for the NSG and ASG.

## (U) System Security

(U) Services associated with and focused on establishing and maintaining security authorization (including continuous monitoring). Activities result in secure systems and baselines along with the creation of the associated required security body of evidence (BoE) artifacts. Examples of BoE artifacts are Plans of Action and Milestones (POAM); and the control implementation and test plans required to meet Assessment and Authorization (A&A) milestone requirements per the following:

- (U) NGA Intelligence Community Directive (ICD) Risk Management Framework (RMF) Implementation Guide

- (U) NGA ICD 503 A&A process.

(U) The Government’s Information Security Officer(s) (ISO) must also be aware of and concur with the actions taken by the Contractor team to secure and maintain system security and accreditation and the associated documentation.

## (U) Software Development

(U) Services to create, design, sustain, modify, improve, test, resolve defects, and/or expand the software to deliver capabilities and functionality into operations. The objective is the development of a stable and managed codebase that is designed and developed with security and operational capability in mind from conception through release.

### (U) Software Delivery (CDRL A001)

(U) Software delivery commits clean, secure, commented, peer-reviewed, and approved software source code to the NGA CORE GitLab repository for each release. In addition to software source code commitment, software delivery includes developing and maintaining all of the required documentation necessary to update, maintain, and test the code. Delivery consists of the listing and, where appropriate, publishing of all APIs required for ease of provisioning and consumption of other services.

## (U) Prototyping

(U) Services to develop and create an early sample, model, or release of a capability, product, system, or feature in order to test a concept or process. Prototyping may include activities in support of enterprise architectural, engineering, or integration initiatives across all supported domains.

## (U) User Interface (UI) and User Experience (UX)

(U) UI and UX design and engineering services are focused on the point(s) of interaction between users and digital capabilities in order to provide the most useful UIs that are attractive, guiding, and intuitive (within the targeted user community). UI is concerned with the capabilities’ look, feel, interactivity, and functionality (i.e., size of text and text entry boxes, navigation modalities, and data display size).

(U) UI and UX services are to result in the design, engineering, and implementation of accessible, efficient, relevant, and pleasant experiences for users of the capability. Services include evaluating, analyzing, innovating, and optimizing how users feel about (i.e., how easy it is for them to use or interact with) the system’s capabilities. Key outcomes include reduced training overhead and increased adoption of capabilities.

(U) Includes outreach efforts focused on users and customers (current and potential) to increase awareness of the capability’s utility within the user’s environment, determine if users find value in the capability, and understand how users utilize and/or desire to utilize the capabilities. Outreach includes the demonstration of capabilities/features/functions, training of users, and feedback capture and documentation. A key outcome is the development of emerging user requirements through the development of current and desired user personas, use cases, and workflows used by customers/users within their operational environment.

## (U) Technical Support

(U) Services to provide an interactive, dynamic, and collaborative network of technical information, knowledge, skill, and support made available to worldwide users. Enables users operating in connected and disconnected environments to obtain assistance via help desk/service desk functionality, self-help and user-retrieved information, in-depth technical support and troubleshooting, detailed Subject Matter Expert (SME) support, and system problem/change notification support.

## (U) Exercise Support

(U) Services to provide stakeholders and users with exercise-specific support focused on particular exercise objectives. Exercise support includes related planning, technical (i.e., installation and configuration) training support, and exercise support administration associated with Continental United States (CONUS) and Outside the Continental United States (OCONUS), NGA, NSG, and ASG exercises. Support may include, but may not be limited to, providing Disconnected Map of the World (DMoW), training on workflows, geospatial content, and on-site technical and training support.

## (U) Field Service Representative (FSR)

(U) Co-located SMEs who provide services to enable the usage of capabilities. Services include, but may not be limited to: conducting upgrades, installing capabilities, building and deploying portable globes, assisting in the deployment and evaluation of pilots, ensuring proper configuration, conducting DevSecOps, end-user engagement and training, and supporting exercises. Locations may include but are not limited to the US Pacific Command (PACOM) Area of Responsibility (AOR) and the US Central Command (CENTCOM) AOR. FSRs may be coded as “Emergency Essential.” Emergency Essential personnel will be required to remain on-site in the event of hostilities.

## (U) Technical Documentation (CDRL A002)

(U) Services required to document the system, thereby enabling stakeholders to understand the underlying technology, configurations, and composition (i.e., OV-1, as-is architecture diagram, list of servers, API documentation, etc.) of the system. Also includes the documentation of the precise nature and results of analytical studies, research, development, and/or test and evaluation. Technical documents may be definitive for the subject presented, exploratory in nature, or an evaluation of an essential subsystem or of technical problems.

## (U) Test and Evaluation (T&E)

(U) Services to compare systems, components, and/or features against user stories, requirements, and/or specifications to measure adequacy, functionality, security, performance, interoperability, and stability. Verification and Validation (V&V) testing must occur throughout the software and system lifecycle.

(U) Systems and capabilities are integrated and tested in an approved NGA test environment (e.g. the NGA Test Organization (NTO) environment). Each software release will be provided to the NTO for testing. Additionally, enterprise test activities conducted in accordance with (IAW) the NSG Test and Evaluation Master Plan (TEMP) will include different levels of effort (passive, limited, and full/active test support) depending on the test event, goals, and objectives.

### (U) Verification and Validation (V&V Test Documentation (CDRL A003)

(U) System baseline updates and modifications are tested utilizing the NGA Common Operations Release Environment (CORE) development environment and tools via a DevSecOps process during development. Development testing includes, but is not limited to, peer-reviews, functional, interoperability, and interface testing associated with each sprint and the resulting release(s). As a result of the DevSecOps process, an updated version description document (VDD) is created for each release before undergoing Assisted Service Testing (AST) and before it is released to the NTO for testing. New capabilities are staged for release and must undergo AST. After AST execution, the associated AST report(s) are used as part of the official process to obtain certification to field authorization for each release.

(U) Test event duration and the level of effort required by the Contractor will vary based on several factors such as size and complexity of the systems being tested, system maturity, and/or test type and purpose.

(U) The Contractor must utilize separate test environments to ensure that software changes are fully tested.

### (U) Test and Evaluation Master Plan (TEMP) (CDRL A004)

(U) Major release increments (i.e., whole number release increments) require the execution of independent verification and validation (IV&V) conducted IAW with an approved TEMP. The TEMP is the basic planning document for all life-cycle T&E and contains the program’s overall test structure, test objectives, and major test elements. The TEMP provides the program with an evaluation framework, specific schedules, milestones, gate reviews/decision points, and resource requirements. The TEMP must complement and be synchronized with the SEP.

# (U) Performance Requirements Summary (PRS)

(U) The PRS matrix shown in Table 3 identifies the contract service objective requirements critical to acceptable performance. Each performance requirement has a minimum acceptable standard.

Table 3. (U) Performance Requirements Summary

| (U) Performance Objective | (U) PWS Sect. | (U) Acceptable Performance Level (APL) | (U) Method of Surveillance | (U) Vendor Provided Data to be Evaluated | (U) Monitoring Periodicity |
| --- | --- | --- | --- | --- | --- |
| (U) System Availability | (U) 4.1, 4.2 | (U) 98.9% system uptime and availability for mission-critical systems and 95% system uptime and availability for non-mission critical systems (not including planned outages) | (U) 100% Inspection Program Management Reviews (PMR); Weekly Activity Report (WAR); CORE CONMON | (U) System Availability | (U) Monthly |
| (U) Lead Time for Change | (U) 4.1, 4.2 | (U) Less than 3 weeks from when code is committed to when it is deployed to a production environment | (U) 100% Inspection PR; WAR; GitLab | (U) Historic vs. most recent deployment Lead Time metrics and associated delta(s) | (U) Each software deployment occurrence |
| (U) Deployment Frequency (DF) | (U) 4.1, 4.2 | (U) Deployment to operational environments (e.g. bug fixes, new features, capability, etc.) at least monthly | (U) 100% inspection of JIRA, Version Description Document (VDD), GitLab Code Repository Inspection; CORE CONMON | (U) Updated software code and documentation, VDD | (U) Monthly or As Required |
| (U) Mean Time to Recovery (MTTR) | (U) 4.1, 4.2 | (U) For any Priority 1 or Priority 2 incidents, the Contractor must address the issue for resolution within four (4) hours of notification (including during non-standard business hours) | (U) 100% inspection of Service+ entries | (U) Service+ entries, Recovery metrics | (U) Each occurrence |
| (U) Notification and Reporting of high priority defects | (U) 4.1 | (U) For any Priority 1 incidents, the Contractor must notify the Government Program Management Office (GPMO) within one hour via Phone (primary) or Email (secondary). Updates entered into Service+ every hour until resolved (U) For a Priority 2 incidents, the Contractor must notify the GPMO within three hours via Phone or Email. Updates entered into Service+ every 6 hours until resolved. (U) For each incident, written details to include application impacted, impact on users and/or customers, start time of the outage and/or incident, time of resolution, actions taken to resolve, and any remaining tasks and/or ongoing investigation being provided | (U) In the event of P1 incidents, 100% monitoring of Service+ entries, Email notifications, & RocketChat responses; WAR, PMR | (U) Service+ entries | (U) Each occurrence |
| (U) Response to Service Tickets and User Requests | (U) 4.1, 4.10 | (U) For Priority 3 service tickets, email, and RocketChat requests, the Contractor must provide an initial response and/or have a first contact to the customer within 2 business days | (U) 100% inspection of and monitoring of Service+ entries, WAR | (U) Service+ entries, Email, RocketChat entries | (U) As Required |
| (U) Low Defect Density Software | (U) 4.1, 4.2 | (U) Observance of < 3 Priority-1 or Priority-2 operational deficiency reports (DR) per quarter | (U) 100% inspection of Service+ Entries, PMR, WAR | (U) DR artifacts, Service+ Entries, WAR | (U) Monthly |
| (U) Feature integration into Software Baseline | (U) 4.1, 4.2, 4.7, 4.8 | (U) Feature integration into the operational capability IAW approved schedule | (U) 100% Inspection of release deployment to Ops, GitLab repository inspection | (U) Program Increment artifacts | (U) End of increment or As Required |
| (U) Document Updates and Accuracy | (U) 4.0 and all sub-paragraphs, 7.0 and all sub-paragraphs, 8.0 and all sub-paragraphs, 9.0 and all sub-paragraphs | (U) Document updates are required NLT 10 business days from the end of PI for the SRD, VDD, ICD, System Architecture Diagram, Release Notes, Testing Reports, XACTA 360 | (U) 100% inspection and evaluation of all required enterprise documentation. | (U) Multiple document and database updates | (U) Monthly, as applicable |
| (U) Change Failure Rate (CFR) | (U) 4.1, 4.2 | (U) The number of deployment failures (incidents, rollbacks, or failures as a result of changed code) divided by the total number of deployments is less than 10% | (U) 100% inspection at the completion of change to the production environment, monitor Service+, monitor WAR & PMR, GitLab | (U) Service+ entries, WAR & PMR | (U) Completion of PI or Monthly |
| (U) Feature Completion Rate | (U) 4.1, 4.2, 4.7, 4.8 | (U) During the initial two PIs, achieve 85% accuracy between planned feature completion and achieved feature completion; during the remainder of all other PIs, achieve 95% accuracy between planned and achieved feature completion | (U) 100% inspection: Sprint Demos and features PMR | (U) Program Increment artifacts, PMR | (U) End of each sprint and PI completion |
| (U) Security Plan Identifier (SPID) & Authority to Operate (ATO) continuous monitoring | (U) 4.6 and 8.0 and all sub-paragraphs | (U) A compliant XACTA 360 Body of Evidence (BoE), Prioritized remediation of CAT I, II and WAVA findings, compliant Enterprise Configuration Management Data Base (CMDB), ATO maintained on all networks, integration with continuous monitoring (CONMON) for system status and automated audit logging | (U) 100% inspection of XACTA and security scans | (U) Approved XACTA BoE and security scans | (U) Monthly |
| (U) Tier I-II Support | (U) 4.1, 4.10, 4.11 | (U) Tiered support is staffed and operating from 0600-1800, M-F, with after-hour recall | (U) 100% inspection PMR | (U) PMR, PmP | (U) Monthly |
| (U) FSR Support | (U) 4.12 | (U) Vetted and qualified personnel are assigned during periods of transition < 30 days in coverage gap | (U) 100% inspection: PMR | (U) PMR | (U) Monthly |

# (U) Constraints

(U) NGA will provide access to unclassified and classified development environments. To the maximum extent possible, development should be conducted using NGA CORE Enterprise provisioned platforms, cloud instances, and NGA CORE-associated enterprise development tools such as JIRA, GitHub/GitLab, etc.

(U) The Contractor shall use NGA’s enterprise-managed version control (e.g., GitLab) on each of the available security domains as the version control mechanism for all software. This includes executable code and source code for all modified and newly sustained software. All infrastructure setup shall be stored in the source code version control. New servers shall have an automated stand-up.

(U) The Contractor shall automatically build, test, and deploy all services, applications, software code, and metadata using NGA’s enterprise, government-managed CI/CD pipeline:

- (U) The Contractor shall automate testing such that changes to source code that impact system functionality shall include automated tests that verify the functionality. Unit, integration, and end-to-end tests shall run automatically when code changes are proposed to the “main” branch in version control. Code linters and security vulnerability scans shall also run on merge requests to the “main” branch. If any of these tests or scans fail, merging the changes into the main branch shall not be allowed. The Contractor shall implement automated accessibility tests for any user-facing functionality. NGA’s enterprise, government-managed CI/CD pipeline shall be used for running tests and builds as well as scans for code quality and vulnerabilities.

- (U) The Contractor shall automate deployments using NGA’s government-managed CI/CD pipeline.  New versions of a product shall be automatically deployed to non-production and production environments. Automated production deployment of a new version shall be scripted to happen without any downtime, and teams shall be able to roll back any change quickly. No human should need to touch production servers to update a product. Deployments shall be implemented to eliminate the need for scheduled maintenance and reduce the coordination between systems for production releases.

(U) The Contractor shall document, register, share, and maintain all APIs, associated data, and documentation in NGA’s enterprise-managed Developer Portal on all domains where the APIs are available. APIs shall be documented in industry-standard API-specification formats (e.g., OpenAPI, RESTful API Modeling System (RAML)), rather than Portable Document Formats (PDFs) or Word documents, and they shall be accessible via self-service in a development environment with a standardized path to production. API documentation shall be readily available to all developers at NGA. APIs shall follow GEOINT standards and be able to be automatically tested for standards compliance.

(U) Sustainment of IT systems is a joint effort between the Government provided ISP and the ASP. The Contractor shall be responsible for ASP requirements, including integrating and coordinating all necessary activities with the ISP. Such coordination shall include, but is not limited to:

- (U) Operating and maintaining the hardware infrastructure that the entities reside upon, including virtual environments.

- (U) Providing on-site Tier I and II support for the hosting systems as defined in the “NGA ISP Service Catalog for Developers”, located in Service+.

- (U) Work with the ISP in troubleshooting application issues based on escalation, notification, and data capture instructions provided by the ASP.

- (U) Following specific service restoration actions provided by the ISP.

- (U) Implementing patches and other updates received from the ISP after analysis of impacts to the ASP capabilities.

- (U) Providing mandatory system monitoring services.

# (U) Program Management and Contract Management

(U) The Contractor shall provide an overarching contract Program Manager (PM) to ensure total program integration and support during all phases and across contract task orders. The PM shall provide program health status for cost, schedule, and performance. The PM shall manage and administer the programmatic and technical efforts associated with this PWS to include, but may not be limited to, contract administration, cost, schedule, security administration, configuration control, and property control.

(U) The Contractor PM shall attend requested meetings and technical exchange meetings to discuss a myriad of topics that may include, but may not be limited to, staffing, resource allocation, cost, schedule, performance, capability integration and/or interoperability, workflow and/or process optimization, etc.

## (U) Transition

(U) The outgoing Contractor shall conduct a seamless transition of the capabilities and services to the follow-on Contractor (if applicable). The objectives of the transition are to minimize the impacts on continuity of operations, maintain communications, identify key issues and overcome barriers to transition. The outgoing Contractor is responsible for performing due diligence to ensure that all transition activities are identified and completed during the transition.

(U) See table 4. for transition performance objectives. Additional transition criteria may be defined at the task order level.

Table 4: (U) Transition Performance Objectives

| (U) Transition Performance Objective | (U) Performance Standard | (U) Acceptable Quality Level |
| --- | --- | --- |
| (U) Transition | (U) Full contract performance begins no later than 60 days after contract award (U) Execution of phase-out transition plan begins no later than 90 days before contract end date | (U) Meets the standard |
| (U) Key Personnel | (U) Phase-In: 100% labor fill of key personnel within 2 days of contract award (U) Phase-Out: 100% labor fill of key personnel during the last 90 days of the contract | (U) Meets the standard |
| (U) Continuity of Service Delivery During Transition Period | (U) No impact to operations throughout the transition periods. | (U) Meets the standard 95% of time during the transition period |

### (U) Transition Plan (CDRL A005)

(U) Both the incoming and outgoing Contractors shall develop and maintain a Transition Plan that describes the process, approach, and schedule for providing an orderly transition of duties, activities, and functions of tasks, tools, equipment, and information knowledge transfers during the contract’s transition terms. At a minimum, the Transition Plans will address the following:

#### (U) Phase-In Transition Plan (incoming Contractor).

- (U) Assumptions.

- (U) Readiness Review Checklist.

- (U) Transition Schedule.

- (U) System Technical and functional/operational descriptions.

- (U) SE and design.

- (U) System security features and system-specific information security status.

- (U) Identification of all known risks

- (U) A physical inventory of GFE.

- (U) Knowledge transfer.

- (U) Specific models, versions, and configurations identification/verification.

- (U) Turnover of current manuals and instructions for each item.

#### (U) Phase-Out Transition Plan (outgoing Contractor).

- (U) A physical inventory of GFE.

- (U) Knowledge transfer.

- (U) Disposition of equipment.

- (U) Identify specific models, versions, and configurations.

- (U) Turnover of current manuals and instructions for each item.

- (U) Details necessary to transition activities during follow-on efforts.

### (U) Phase-In Transition Period

(U) The phase-in transition period between the outgoing and incoming Contractors will be 60 days or less.

(U) The incoming Contractor shall lead a contract kickoff meeting within ten business days after the contract award. At a minimum, the incoming Contractor shall introduce key personnel, team members and staff, and discuss organizational structure and administrative operations pertinent to this requirement. The kickoff meeting agenda is due within seven business days after the contract award.

(U) To minimize any decreases in productivity and to prevent possible negative impact on additional services, the incoming Contractor shall have all key personnel on board during the phase-in period commencing with the date of contract award.

(U) As part of the proposal, the incoming Contractor shall provide a draft Phase-In Transition Plan that addresses assumptions, proposed schedule, checklists, and known risk and a final plan 15 business days after contract award. The incoming Contractor shall address details of overlapping with the outgoing Contractor to include hand-off of any source code, cloud and infrastructure access, configurations, instructions, Standard Operating Procedures (SOPs), databases, and transfer of all GFE, Government Furnished Information (GFI), and Property (GFP).

(U) Key activities that shall occur during the phase-in transition period include (but may not be limited to): becoming familiar with performance requirements, obtaining IC badges, obtaining Common Access Cards (CAC), submitting HSPD-12 documents, completing Government required training, transferring of all source code, documentation, and SOPs developed and maintained by the incumbent Contractor, conducting inventories and transferring all GFE/GFI/GFP.

### (U) Phase-Out Transition Period

(U) Prior to the completion of this contract, an observation period may occur, at which time personnel of the incoming Contractor may observe operations. Phase-Out activities must facilitate and allow for an orderly turnover of information, facilities, equipment, and records and help ensure service continuity. The outgoing Contractor is ultimately responsible for performing full services IAW the contract during the phase-out period and shall not defer any requirements to avoid responsibility or transfer such responsibility to the incoming Contractor. The outgoing Contractor shall fully cooperate with the incoming Contractor and the Government, to avoid interfering with the mission, work, or duties.

(U) The Phase-Out Transition Plan shall be submitted 90 days after the last option period is exercised. Execution of the Phase-Out Transition Plan shall begin no later than 60 days before the contract end date.

(U) At a minimum, the Phase-Out Transition Plan and activities shall address the following:

- (U) Procedures to ensure that services and performance objectives required by the contract are met throughout the end of the contract.

- (U) Plan and procedures to engage with the incoming Contractor to ensure the transition of provided services, capabilities, and systems without any degradation.

- (U) Plan to achieve an adequate staffing fill-rate through the end of the contract.

- (U) Plan, procedure, and comprehensive listing of all hand-off activities and documents. At a minimum, this includes procedures and software developed by the Contractor in the performance of this contract to include but not limited to source code, cloud and infrastructure access, configurations, instructions, GFE and GFI, databases, SOPs, etc.

- (U) Provide all documents and files from this contract effort to which the Government possesses the rights which include but are not limited to SOPs, training materials, system diagrams, briefings, etc. Provide a plan outlining the file structure of the delivered files.

(U) All GFI released to the outgoing Contractor or created in the performance of this contract shall be returned to NGA upon termination of the contract; or when no longer required in the performance of the contract as directed by the Contracting Officer (CO).

## (U) Staffing and Contractor Personnel

(U) The Contractor shall provide fully qualified and cleared personnel to satisfy the conditions of this PWS. The Contractor shall maintain a stable workforce while minimizing turnover, maintaining the same level of expertise and managing their personnel in such a way as to minimize the impact of any turnover and/or disruption to the customer and/or mission.

(U) The Contractor shall develop and maintain a current staffing list. The staffing list shall contain the names, job titles, employers, and contact information of all Contractor and Subcontractor personnel assigned to the contract. The staffing list shall be updated and provided as part of the PMR (CDRL A0011). It shall identify any personnel that left the contract during the previous month, personnel scheduled to onboard during the current or following month, and any personnel scheduled to depart, including the planned departure date.

(U) The Contractor is responsible for ensuring all personnel performing work under this contract possess and maintain current certifications as required within the PWS during the execution of this contract. The Contractor will not be reimbursed for obtaining or maintaining certifications. Contractor employees shall stay compliant with all NGA mandatory training. All Contractors are expected to be professional and able to work in a fast-paced team.

(U) The Contractor shall ensure all Contractor personnel comply with all local, state, and federal ordinances, statutes, and regulations regarding personal safety in work areas. The Contractor is responsible for the costs associated with safety compliance and will not be reimbursed for those costs.

### (U) Key Personnel

(U) The Government has identified the following key personnel in Table 5 and has provided brief position descriptions and associated qualifications below. Additional key personnel requirements may be specified at the task order level. All key personnel must have an active Top Secret/Sensitive Compartmented Information (TS/SCI) with Counter-Intelligence (CI) polygraph at contract start.

Table 5. (U) Key Personnel

| (U) Key Position | (U) Description | (U) Qualifications | (U) Education Equivalency |
| --- | --- | --- | --- |
| Program Manager (PM) | Responsible for general oversight and overall execution of the contract providing support and direction to meet targeted outcomes and satisfy the PWS requirements. Must be the single point of contact for any programmatic issues that may arise. The Contractor must also designate an individual to be the backup for the PM to ensure the Government has uninterrupted access to the Contractor. The PM must also adhere to the requirements referenced in section 7: Program and Contract Management. | Required Education: Bachelor’s Degree in Business Administration, Engineering, Finance, or degree that provided a minimum of 24 hours in one or more of above-mentioned fields. Experience: Minimum of five (5) years of Project Management or Deputy PM experience leading software development efforts using Agile methodologies of similar size, scope, and dollar value within the IC. Desired Experience: Demonstrated geospatial expertise and knowledge of geospatial tools and technologies. Certification: Project Management Professional (PMP). | Ten (10) years of demonstrated experience in a project/program management role of similar size and scope. |
| Chief Software Architect (CSA) | Responsible for the general oversight and overall execution of software development and maintenance utilizing Agile methodologies. Responsible for ensuring software delivery to meet targeted outcomes and satisfy the PWS requirements. Facilitate Agile processes and events and lead process execution and refinement. | Required Education: Bachelor’s Degree in Computer Science, Information Systems (IT), Math, Engineering, or other related technical or scientific disciplines. Experience: Minimum of eight (8) years of related experience as a Chief Software Architect (CSA) conducting software development, application development, and/or dev/sec/ops pipelines for similarly sized projects. Proficient in Amazon Web Services (AWS) cloud environment. Desired: Demonstrated geospatial experience and knowledge of geospatial tools and technologies. Certification: Scaled Agile Framework (SAFe) System Architect, Certified Scrum Master (CSM), Certified Scrum Professional (CSP), Project Management Institute (PMI) Agile Certified Practitioner (PMI-ACP), one or more User Experience Certifications (i.e., Human Factors International (HFI), Nielsen Norman Group (NN/g)). | Ten (10) years demonstrated experience developing, implementing and leading software programs and utilizing dev/sec/ops pipelines, or equivalent experience. |
| Chief Systems Engineer (CSE) | Responsible for the creation, monitoring, implementation, and documentation of the end-to-end system. Responsible for the realization of requirements. Creates and reviews new and existing system designs to make recommendations for altering or improving the systems. | Required Education: Bachelor’s Degree in Computer Science, Information Systems (IS), Engineering, or other related technical or scientific disciplines. Experience: Minimum of six (6) years of relevant hands-on SE experience leading the architecting, designing, and implementing major systems or applications of equivalent size and scope. Desired Experience: Proficient in AWS cloud environment. | 8 years demonstrated experience leading the architecting, design, and/or implementation of major systems or applications or equivalent experience. |
| Information Systems Security Officer (ISSO) | Responsible for ensuring that appropriate operational security posture is maintained for an information system and works in close collaboration with the ISO. | Required Education: Bachelor's degree in Computer Science, Information Systems, or another related field. Experience: Minimum of five (5) years hands-on experience as an ISSO (or similar field) for multiple Security Plan Identifiers (SPIDs). Desired Qualifications: Training in IC security protocols. Certification: DoD 8500 IAT/IAM Level II | Seven (7) years demonstrated experience as an ISSO for multiple SPIDs. |

(U) Once the Contractor knows a key personnel employee is leaving and will no longer support the program, the Contractor shall provide written documentation to the Contracting Officer’s Representative (COR) within one (1) business day of the employee advising the Contractor of their intent to leave. In the case of a no-notice departure, the Contractor shall immediately inform the COR. This written notification shall include the date and time the position will be vacant, the anticipated replacement date, and management action, if needed, to ensure tasks and mission remains on schedule toward completion. No key position shall remain unfilled for greater than two (2) consecutive months.

(U) The Contractor shall notify the Government before making any changes to key personnel. Before directing any of the actual or proposed key personnel to other programs or functional areas, the Contractor must submit justification to substitute key personnel at least 30 days prior to a substitution. The Contractor must provide the replacement’s resume to permit evaluation of the impact of the proposed change on the program and its schedule. The Contractor must not substitute or change the key personnel without the prior written consent of the CO. The Contractor must demonstrate to the satisfaction of the CO that the qualifications for the prospective personnel are equal to or better than the qualifications of the personnel being replaced.

(U) The Contractor shall update the COR concerning changes to non-key personnel assigned to this contract within three (3) business days of departure.

## (U) Quality

### (U) Quality Assurance Surveillance Plan (QASP)

(U) The COR will evaluate the Contractor’s performance under this contract IAW the QASP, which will utilize the PRS in Table 3 of this document. The PRS matrix identifies contract service objective requirements critical to acceptable performance. Each performance requirement has a minimum acceptable standard. The QASP will detail the Government’s methods used to measure performance and the frequency of those measurements to ensure that the Contractor is meeting the performance standards identified in the PWS.

### (U) Quality Control

(U) Quality control is the responsibility of the Contractor. The Contractor is responsible for delivering quality services/supplies to the Government.

### (U) Quality Control Plan (QCP) (CDRL A006)

(U) The Government is committed to an interactive relationship between quality control by the Contractor and quality assurance by the Government recipient of services. This relationship shall be achieved through an effective QCP dedicated to ensuring the best possible products and services to end users. The Contractor shall provide a written QCP IAW this PWS as outlined in the deliverables schedule.

(U) The Contractor shall establish and maintain a QCP to ensure the contract requirements are provided as specified and ensure performance effectively achieves specific quality requirements addressed in the PRS of each task order and IAW the QASP. The QCP shall describe the inspection system for the requested services. The CO/COR will notify the Contractor of acceptance or areas requiring discussion. The Contractor QCP shall be finalized IAW the discussions and submitted not more than 35 days after contract award. The QCP shall be updated as changes occur. Each update shall be submitted to the COR for review and acceptance.

(U) The Contractor’s QCP shall demonstrate its prevention-based outlook by meeting the objectives stated in the PWS throughout all areas of performance. The QCP shall be developed to specify the Contractor’s responsibility for management and quality control actions to meet the terms of the contract. The QCP shall, at a minimum, address:

- (U) Continuous process improvement.

- (U) Procedures for scheduling, conducting, and documenting inspections.

- (U) Discrepancy identification and correction.

- (U) Corrective action procedures to include procedures for addressing Government discovered non-conformances.

- (U) Procedures for root cause analysis to identify the root cause and root cause corrective action to prevent the re-occurrence of discrepancies.

- (U) Procedures for trend analysis.

- (U) Procedures for collecting and addressing customer feedback/complaints.

### (U) Contractor Discrepancy Report (CDR) Response

(U) If the Contractor's performance is unsatisfactory, a CDR will be issued by the Government. The Contractor shall reply in writing within five (5) business days from the date of receipt of the CDR, giving the reasons for the unsatisfactory performance, corrective action taken, and procedures to preclude recurrence.

(U) If the Contractor receives a CDR, the Contractor shall develop and deliver a Corrective Action Plan in the manner and within the time frame specified by the Government, specifying how and by what date it shall bring performance up to the required levels.

## (U) Management Reports and Activities

### (U) Program Management Plan (PmP) (CDRL A007)

(U) The Contractor shall develop and maintain a PmP for effective program management. The PmP shall describe the management and oversight of all activities performed by the Contractor personnel, including subcontractors, to satisfy the requirements identified in this PWS and all task orders. The PmP shall describe the proposed management approach, including the management structure, process narratives, schedule/milestone management, reoccurring meetings, tasks and subtasks, a Risk Management Plan/Process, a Configuration Management Plan, Communications Plan, a Security/Continuous Monitoring Plan, a Contract Work Breakdown Structure (CWBS), and a Subcontractor Management Plan.

(U) Recurring meetings shall be documented with minutes, action items, risk items, and other required documentation. The PmP shall include associated responsibilities and partnerships with other organizations. The Contractor’s PmP shall be maintained and updated to reflect changes during program execution, subject to Government approval.

### (U) Integrated Master Schedule (IMS) (CDRL A008)

(U) The Contractor shall provide an IMS. The primary purpose of the IMS is to provide all project participants with a consistent tool for planning, executing, and tracking technical, schedule, cost, and risk activity. The IMS shall include activities/milestones across all task orders.

### (U) Agile Development Management Plan (ADMP) (CDRL A009)

(U) The ADMP provides the plan for implementing and managing agile software development, test, integration, and delivery activities. It also describes compliance with the policies, procedures, and standards required to satisfy the requirements identified in this PWS.

(U) The Contractor shall include approaches in its ADMP demonstrating continuous improvement throughout the system lifecycle. The ADMP shall be updated annually after the contract award.  At a minimum, the ADMP shall address the following:

- (U) Team structure and skill sets.

- (U) CWBS.

- (U) Sprint and release planning, execution, and closeout.

- (U) Estimation, negotiation, and prioritization methodologies.

- (U) Test and evaluation strategies, methodologies, master plan, and activity schedules development and test environments.

- (U) Integration of customer/user engagement-derived requirements.

- (U) Agile development metrics.

### (U) Metric Collection, Analysis, and Reporting (CDRL A010)

(U) Services include the identification, measurement, collection, analysis, and publishing of both qualitative and quantitative performance metrics for all task orders. These metrics may include, but are not limited to system availability, unique visitors, numbers of downloads, page visits, development and integration measures, system performance, etc. Metrics are dynamically available on an ad hoc basis due to dynamic collection for review and analysis of the results.

### (U) Program Management Reviews (PMRs) (CDRL A011)

(U) The Contractor shall conduct a monthly PMR with the CO, COR and other Government stakeholder personnel to discuss and review the Contractor's performance, schedule, financials, staffing, risk, deliverables, and CDRL status relevant to the reporting period for all task orders. Risks to successful, timely completion of the contracted effort, including the likelihood of occurrence, impact on overall schedule, performance, and recommended/planned risk mitigation, shall be identified. Potential opportunities shall also be highlighted. At these meetings, the Government will apprise the Contractor of how the Government views the Contractor's performance. The Contractor shall notify the Government of problems, issues, concerns, or needed support, if any, being experienced. Appropriate action shall be taken to resolve outstanding Contractor performance issues identified by the Government. These meetings shall be at no additional cost to the Government.

(U) Examples of key information provided in the PMRs include:

- (U) Financial Status Review / Contract Funds Status Report (CFSR).

- (U) Operational status (e.g., deployments, system performance, metrics, outages, etc.).

- (U) Upcoming major events and releases.

- (U) Staffing profile and personnel changes.

- (U) Software development status (e.g., sprint status, planned vs. completed, test, release status, etc.).

- (U)  Risk / Opportunities.

- (U) Security certification and accreditation status.

- (U) Major accomplishments.

- (U) Issues and/or Blockers.

### (U) Payment Reports (CDRL A012)

(U) The contractor shall submit a Payment Report specific to CLIN(s) X002, X004, X005, X008 and X009 development that will tie the monthly invoice charge by CLIN to the individual developed asset. The report shall be provided using Microsoft Excel and contain two tabs: 1) Breakout for current invoice per application, per release; 2) Cumulative totals per application, per release along with associated invoice numbers.

### (U) Weekly Activity Report (WAR) (CDRL A013)

(U) The Contractor shall provide a WAR identifying accomplishments, issues, roadblocks, engagements, upcoming activities, and other items of interest for all task orders. The Contractor shall highlight all impediments that require Government assistance during the WAR. The WAR shall minimally provide the following:

- (U) Current operational status of each capability.

- (U) Active Service+ tickets.

- (U) DRs.

- (U) Adverse/negative impacts to the user community and implemented workarounds.

- (U) Systems availability by domain.

- (U) Planned Authorized Outage (AO) status.

- (U) The deployed versions by domain instantiations.

- (U) Operational server quantities/redundancy/up vs. down.

- (U) Up-time percentage against goal by capability.

- (U) Major accomplishments, concerns, or issues.

### (U) Post Award Conference

(U) The Contractor shall attend any post-award conference convened by the contracting activity or contract administration office IAW Federal Acquisition Regulation (FAR) Subpart 42.5. The post- award meeting will also be utilized to ensure the Contractor understands the contract requirements.

### (U) Contract Closeout Report (CCR) (CDRL A014)

(U) Upon expiration of this contract, the Contractor shall provide the Government with a CCR which, at a minimum, shall include all up-to-date critical information needed to sustain operations, the final status of all capabilities, location and inventory of files and documentation, the status of contract funds and final invoice, disposition of GFE/GFP, the names of personnel who worked on the contract, and written confirmation that they have been read off the program IAW NGA security policy.

(U) The Contractor shall submit a CCR at the end of the last option year IAW the timeline directed by the Government.

# (U) Administrative and General Information

## (U) Period of Performance (PoP)

(U) The ID/IQ will have a five year ordering period.  Tsk Order PoPs will be defined within each Task Order.

## (U) Place of Performance

(U) The primary place of performance will be a Contractor facility that is within a 60-mile radius of either NGA Washington in Springfield, Virginia or NGA St Louis in St. Louis, Missouri. At contract award, the Contractor shall have an accredited Secure Compartmented Information Facility (SCIF) capable of accommodating the proposed number of personnel with desks, computers, monitors, and secure phones. The SCIF shall contain (at a minimum) the following active networks: Joint Worldwide Intelligence Communications System (JWICS), SECNet and SBU.

(U) The Contractor will ensure personnel have access to their identified SCIF to address time-sensitive tasks. Additionally, the Contractor is responsible for all costs and coordination associated with leveraging non-NGA facilities.

(U) The secondary place of performance shall include NGA designated facilities such as NGA WASHINGTON Springfield, NGA ST LOUIS St. Louis/Arnold, and/or customer sites upon Government direction. This may also be the primary place of performance for the personnel supporting capabilities requiring NGA communications not included in the primary place of performance (e.g. StoneGhost, BISCES). The Government will provide up to four seats for Contractor personnel at NGA WASHINGTON.

(U) Additional place of performance requirements may include but may not be limited to long-term OCONUS assignments for FSRs in locations such as South Korea.

(U) The Contractor may be requested to host meetings such as PMRs, release planning events, and technical exchange meetings, which may require conference collaboration capabilities such as teleconferencing, SBU/NGANet, IC Connect, and/or speaker phone.

## (U) Telework

(U) Telework (ad hoc) may be allowable but shall not commence until it has been approved by the CO and COR, with a copy of the approved agreement provided to the COR. Regardless of telework allowability, the Contractor shall be responsible for performing all classified requirements of the contract. Only telework with written approval from the CO and COR will be considered allowable. All Contractor employees and/or subcontractor employees identified for telecommuting must complete the annual Computer Security Awareness Training requirement and submit a request for telecommuting through the designated COR. Conditions for ad hoc telecommuting include circumstances such as inclement weather, office closures, etc. Contractor and/or subcontractor employees shall not telecommute on Federal holidays, other non-work days, or in the case of a pandemic or other emergency or unforeseen situation such as an epidemic, natural disaster, early closing or delayed opening of the Government, as well as a Government shutdown without the prior written approval of the CO and COR. The Contractor shall maintain adherence to proper Security classification rules and standards while operating in a telework environment. Oversight of telecommuting employees shall be IAW contractual requirements and company policy, which the Contractor will manage. Company telecommuting policies shall ensure that telecommuting worksites do not include public locations (such as libraries, food establishments, parks, or other public locations).

## (U) Travel

(U) Travel is anticipated to various CONUS and OCONUS locations in the performance of this contract. The Contractor will be authorized travel expenses consistent with the substantive provisions of the Joint Federal Travel Regulation (JFTR), FAR 31.205-46, and the limitation of cost/funds specified in this contract. All travel requires advanced approval in writing by the COR prior to the requested travel date. The Contractor shall provide a written travel request to the COR ten days prior or as soon as possible to the requested travel date. The Contractor shall maintain an annual travel plan and provide updates quarterly.

(U) The Contractor will not be reimbursed for any local travel. Local travel is defined in the contract as travel conducted on official business within a 60-mile radius of the official duty station.

(U) The Contractor shall submit monthly invoices for reimbursement citing the appropriate Contract Line Item Number (CLIN) IAW the JFTR. Each individual travel instance shall be captured. Copies of receipts, travel vouchers, etc., shall be attached to the invoice to support charges. Original receipts shall be maintained by the Contractor and made available to Government auditors upon request.

(U) Contractors are not permitted to charge the Government for business or first-class travel. Maximum use is to be made of the lowest available customary standard coach or equivalent airfare accommodations available during normal business hours. Contractor travel shall be IAW Government-approved lodging and per-diem rates.

## (U) Other Direct Costs (ODCs)

(U) IAW existing Government guidelines for expenses, the Contractor may submit charges supporting the delivery of requested services to accomplish contract activities. All Contractor ODCs shall be approved by the Government CO or COR before the Contractor incurs any expenses; this includes any commercial software licenses to be used, which shall be submitted to the CO or the COR for NGA approval prior to purchase and installation. Any commercial software license purchased under this contract shall be licensed to the Government and shall be registered in the name of the Government.

(U) The Contractor shall maintain, apply, and perform DoD IC Supply Chain Risk Management (SCRM) activities for CONUS and OCONUS material purchases and shipping.

## (U) Government Furnished Equipment/Information (GFE/I)

(U) The Government will provide access to NGA facilities for cleared personnel working this effort.

(U) The Government will provide development and sustainment server environments (primarily Linux, Windows, and AWS/C2S), the software baselines, database licenses, and the software needed for configuration management. Additional GFE/I may be provided at the task order level.

## (U) Security

### (U) Classified Work Performance Security Requirements

### (U) Contractors must abide by the DD Form 254 - Contract Security Classification Specification (referred to as DD254 hereafter), the National Industrial Security Program Operating Manual (NISPOM 32 CFR Part 117), and all other applicable security policies and regulations including operational security (OPSEC) requirements.

### (U) Defense Counterintelligence and Security Agency (DCSA) remains the Cognizant Security Agency (CSA) for individuals performing work with collateral (SECRET or TOP SECRET) security clearances. As such, Security Executive Agent Directive (SEAD) 3 reporting should continue to be provided to the Contractor’s Facility Security Officer (FSO) for reporting to DCSA via Defense Information Security System (DISS). DCSA will also dictate mandatory security training as the CSA for the collateral cleared community.

### (U) Personnel Security Requirements

### (U) Contractor personnel performing Top Secret/Sensitive Compartmented Information (TS/SCI) work on the contract are required to have active TS/SCI clearances for access to TS/SCI facilities, when performing duties within TS/SCI environments, and for access to TS/SCI computer systems for the performance of this contract. Contractors are subject to a Counterintelligence-Scope Polygraph examination, as requested by NGA.

### (U) All Contractor personnel shall possess a current Top Secret Personnel Security Clearance and be eligible for favorable NGA adjudication for SCI access. The government will be responsible for verifying security clearances/SCI eligibility of the Contractor personnel in accordance with (IAW) SEAD 7: “Reciprocity of Background Investigations and National Security Adjudications”.  If needed, NGA will sponsor SCI accesses at its sole discretion. NGA will provide badges, Common Access Cards (CAC) and other items (e.g. parking hangtags) when applicable, for required Contractor personnel.

### (U) Cleared Contractor personnel will be enrolled into Director of National Intelligence (DNI) Continuous Evaluation System (CES) throughout the lifecycle of the contract while at NGA IAW SEAD 6: “Continuous Evaluation”.  Cleared Contractor personnel must self-report security issues, foreign contacts, and other applicable information IAW SEAD 3: “Reporting Requirements for Personnel with Access to Classified Information or Who Hold a Sensitive Position” and NGA Instruction 5205.3, “Security Reporting Requirements”.  In addition, cleared Contractors will be required to submit electronic fingerprints and be enrolled into NGA’s Report of Arrest and Prosecution Background (RAPBack) program, which supports CES.

### (U) Cleared Contractor personnel, who are designated as Tier 3 Privileged Users or holding enhanced access through a Special/Controlled Access Program (SAP/CAP), will be required to participate in NGA’s annual Security Financial Disclosure Program (SFDP) as directed by D/NGA in the 20 November 2020 memorandum titled “Designation of NGA Personnel Required to Participate in the Security Financial Disclosure Program”.

### (U) The Contractor shall inform NGA as soon as practicable when its employees will no longer support the contract (see DD254). NGA desires notification prior to the day the individual no longer supports the contract, but requires notification no later than the day that contract support ends. If Contractor personnel will no longer be supporting NGA via an NGA contract, NGA shall take all appropriate action, up to and including debriefing the contractor from SCI access and terminating logical and physical access to NGA IT systems and facilities.

### (U) Upon notifying NGA that a Contractor will no longer support the contract, the Contractor must return all NGA Badges, CAC, hangtag, and any other government furnished property. These items can be returned to the NGA Workforce Support Center, NGA Site Security Office, or the Contracting Officer Representative (COR) as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

### (U) When Contractor personnel are unable to turn these items into the NGA Workforce Support Center, NGA Site Security Office, or COR then it is the responsibility of the Contractor’s FSO to collect the items from the individual and return them to NGA as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

### (U) If the FSO debriefs their employee, the FSO shall provide a copy of the debriefing statement, plus all applicable Government-furnished items (e.g. NGA Badge, CAC, Courier Card, parking hangtags, etc.) to the NGA Site Security Office or the NGA Workforce Support Center as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

### (U) Physical Security Requirements

### (U) All classified work performed at a non-NGA facility must be approved by the COR. Any classified work performed at contractor sites must be performed in either an NGA accredited SCIF, Other Government Agency (OGA) SCIF, or an approved secure collateral space that has either a Memorandum of Agreement (MOA), Memorandum of Understanding (MOU), Joint Use Agreement or Co-Use Agreement with NGA for this contract. SCIF or secure facility accreditation shall be at least the level commensurate with the level of safeguarding required by the contract DD254.

### (U) Pursuant to “IC Technical Specifications for Construction and Management of Sensitive Compartmented Information Facilities Version 1.5.1; IC Tech Specs for ICD/ICS 705”, the NGA accrediting official, or designee, shall conduct periodic security inspections/reviews to ensure the efficiency of NGA accredited SCIF operations, identify deficiencies, and document corrective actions taken. Inspections/reviews of NGA accredited SCIFs shall be conducted based on threat, facility modifications, sensitivity of programs, past security performance, or at least every five years. Technical Surveillance Countermeasures (TSCM) activities in NGA accredited SCIFs will only be conducted by NGA TSCM teams consisting of NGA military, civilian, or contractor personnel who have successfully completed approved TSCM training. Authorized inspectors shall be admitted to a SCIF without delay or hindrance when inspection personnel are properly certified to have the appropriate level of security clearance and SCI indoctrination for the security level of the SCIF.

### (U) Contractor personnel are forbidden from bringing prohibited or unauthorized items into any NGA installation or other secure facility covered under this contract. These items include weapons, cell phones, cameras, two-way pagers, laptops, recording devices of any kind, flash drives, or any other removable media. Exceptions may be granted by NGA Security upon the Contractor’s request. If granted, Contractor personnel must bring documentation showing approval prior to entering with the item(s). Violations may subject the Contractor and its offending personnel to civil and/or criminal liability IAW applicable laws and regulations governing access to secure Government facilities.

### (U) Unclassified Work Performance Security Requirements

### (U) Uncleared Contractor personnel are authorized to work on this contract at the Unclassified level, with access up to DoD Controlled Unclassified Information (CUI) at the Contractor site without the requirement of a security clearance.

### (U) Uncleared Personnel Security Requirements

### (U) Any Contractor personnel working with CUI information must receive a favorable HSPD-12 and/or HSPD-12 Tier 1 adjudication prior to accessing CUI information. Contractor personnel who require access to CUI for 60 days or less must receive a favorable HSPD-12 adjudication. Contractor personnel who require CUI access for more than 60 days must receive a favorable HSPD-12 Tier 1 adjudication. NGA will sponsor the HSPD-12 and HSPD-12 Tier 1 background investigation for Contractor personnel as needed.

### (U) Foreign nationals are not permitted to perform unclassified work under the terms of this contract without prior written approval from the Contracting Officer (CO) or the COR. Should NGA identify the use of unauthorized personnel, the CO may direct the Contractor, at its own expense, to remove and replace any unauthorized Contractors, Subcontractors, or other personnel performing on the contract. Such action may be taken at the NGA's discretion without prejudice to its rights under any other contract provision, e.g., termination for default.

### (U) Uncleared Contractor personnel visiting NGA facilities or other sites may receive the appropriate visitor badge and be escorted, as appropriate. The Contractor will return the visitor badge at the end of each visit day.

### (U) Information Security Requirements

### (U) NGA shall have the sole authority to determine whether, and to what extent, protected information shall be provided to the Contractor under the terms of the contract. Access to classified information will be pursuant to the security requirements established in the DD254. The Contractor shall not access, download, print, or further disseminate any classified information outside the execution of the defined contract requirements without the guidance and written permission from the COR.

### (U) When the Contractor receives protected information under the terms of this contract, the Contractor will comply with all applicable NGA, DoD, and IC information security policies (including the Consolidated NGA (CoNGA) Security Classification Guide) for the proper marking, handling, processing, storing, and safeguarding of classified and unclassified material. The Contractor will ensure that document markings are given the lowest possible security classification to maximize dissemination while still maintaining the information’s confidentiality and integrity as necessary.

### (U) Access to CUI will be pursuant to DFARS clause 252.204.7012. The prime contractor shall include this clause, including paragraph (m), in subcontracts, or similar contractual instruments, for operationally critical support or for which subcontract performance will involve covered defense information, including subcontracts for commercial items, without alteration, except to identify the parties. The Contractor shall determine if the information required for Subcontractor performance retains its identity as covered defense information and will require protection under this clause. Contractor personnel shall not release any unclassified information, regardless of medium (e.g., film, tape, document), pertaining to any part of this contract or any program related to this contract, unless the COR has given prior written approval or in performance of a project that has been scoped and negotiated by NGA.

### (U) NGA will assess and authorize Contractors to process classified information on government-owned information systems, conduct oversight of such information system processing, and provide information system security guidelines IAW with FAR clause 52.204-21 and other information system security control policies, standards, and procedures. Contractor will be responsible for executing specific provisions under the contract for the accreditation of classified information systems, and upon request, shall provide the COR a written statement confirming accreditation compliance with the minimum information systems requirements established in the DD254. The Contractor shall include the substance of FAR clause 52.204-21 in subcontracts under this contract (including subcontracts for the acquisition of commercial products or commercial services, other than commercially available off-the-shelf items), in which the Subcontractor may have federal contract information residing in or transiting through its information system.

### (U) In accordance with FAR Part 4.7 and FAR clause 52.215-2, the Contractor may retain one archival copy of any Government-furnished information provided to the Contractor during the course of performance of the contract, subject to Contractor following relevant data safeguarding practices and CUI restrictions. The disposition of such Government-furnished information is otherwise solely at the discretion of the Government.  As directed by the NGA CO or COR, the Contractor will destroy or return to NGA all Government-furnished information upon contract termination or when no longer required for contract performance.

### (U) In situations when electronic transmission is not practicable, Cleared Contractor personnel may hand-carry contract-related classified information when authorized by the COR in writing. Approved Contractor personnel must obtain NGA courier authorization prior to hand-carrying of classified contract-related information. Only classified information related to the performance of this contract may be hand-carried.  Contractor personnel will be limited to hand-carrying classified information between approved Contractor facilities and US Government facilities unless the COR approves other circumstances in writing, when applicable, on a case-by-case basis.

### (U) Cybersecurity Requirements

### (U) The Contractor must, at a minimum, implement 10 U.S.C. Sections 391 and 393 along with National Institute of Standards and Technology (NIST) Special Publication (SP) 800-171, “Protecting Controlled Unclassified Information in Nonfederal Information Systems and Organizations” requirements.

### (U) If the Contractor intends to use an external cloud service provider to store, process, or transmit any covered defense information in performance of this contract, the Contractor shall require and ensure that the cloud service provider meets security requirements equivalent to those established by the Government for the Federal Risk and Authorization Management Program (FedRAMP) Moderate baseline (https://www.fedramp.gov/resources/documents/)

### (U) In the event that the Contractor discovers a cyber incident that affects a covered Contractor information system or covered defense information residing therein, or that affects the Contractor’s ability to perform the requirements of the contract that are designated as operationally critical support and identified in the contract, the Contractor shall—

### (U) Notify the DoD Cyber Crime Center (DC3) and the COR in writing within 72 hours of incident discovery

### (U) Conduct a review for evidence of compromise of covered defense information, including, but not limited to, identifying compromised computers, servers, specific data, and user accounts. This review shall also include analyzing covered Contractor information system(s) that were part of the cyber incident, as well as other information systems on the Contractor’s network(s), that may have been accessed as a result of the incident in order to identify compromised covered defense information, or that affect the Contractor’s ability to provide operationally critical support.

### (U) In the event the Contractor discovers and isolates malicious software in connection with a reported cyber incident, the Contractor shall submit the malicious software to DC3 in accordance with instructions provided by the COR. The Contractor should NOT send the malicious software to the COR.

### (U) Insider Threat Requirements

### (U) Contractor will establish and maintain an insider threat program to gather, integrate, and report relevant and available information indicative of a potential or actual insider threat, consistent with E.O. 13587 “Structural Reforms to Improve the Security of Classified Networks and the Responsible Sharing and Safeguarding of Classified Information” and Presidential Memorandum “National Insider Threat Policy and Minimum Standards for Executive Branch Insider Threat Programs.” As soon as practicable, Contractor shall report to the COR events that may have an effect on the status of the entity's or an employee's eligibility for access to classified information; report events that indicate an insider threat to classified information or to employees with access to classified information; report events that affect proper safeguarding of classified information; and report events that indicate classified information has been, or is suspected to be, lost or compromised.

# (U) Deliverables

(U) Contract deliverables are listed below in Table 6. All references to days in the table are in calendar days. All deliverables will be identified at the task order level.

Table 6. (U) Deliverables

| (U) CDRL # | (U) Title | (U) PWS Section(s) | (U) When Required | (U) Delivered to | (U) Format |
| --- | --- | --- | --- | --- | --- |
| (U) A001 | (U) Software Development / Delivery | (U) 4.7.1 | Upon delivery of each release and updated monthly; Documentation as required for each scheduled release | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A002 | (U) Technical Documentation | (U) 4.13 | (U) As required by Task Order (TO) | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A003 | (U) V&V Test Documentation: VDD and Assisted Service Testing (AST) Report | (U) 4.14.1 | (U) VDD: No Later Than (NLT) two weeks prior to scheduled test event AST report NLT one week after the scheduled test event | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A004 | (U) Test and Evaluation Master Plan (TEMP) | (U) 4.14.2 | (U) Draft NLT eight (8) weeks prior to scheduled test event (U) Final – NLT two weeks prior to scheduled test event | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A005 | (U) Transition Plan | (U) 7.1.1 | (U) Phase-In Transition Plan: Award +30 days; As required; Phase-Out Transition Plan: updated 90 days before contract end | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A006 | (U) Quality Control Plan (QCP) | (U) 7.3.3 | (U) Award + 60 days; Updated annually | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A007 | (U) Program Management Plan (PmP) | (U) 7.4.1 | (U) Award + 30 days; Updated annually | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A008 | (U) Integrated Master Schedule (IMS) | (U) 7.4.2 | (U) Award + 60 days; Monthly | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A009 | (U) Agile Development Management Plan (ADMP) | (U) 7.4.3 | (U) Award +30 days, Updated annually | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A010 | (U) Metrics Collection, Analysis, and Reporting (Metrics) | (U) 7.4.4 | (U) Monthly | (U) PM, COR | (U) Government/ Contractor defined, Government Approved |
| (U) A011 | (U) Program Management Review (PMR) | (U) 7.4.5 | (U) Award + 30 days; Monthly | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A012 | (U) Payment Reports | (U) 7.4.6 | (U) Award + 30 days; Monthly | (U) PM, COR | (U) Microsoft Excel |
| (U) A013 | (U) Weekly Activity Report (WAR) | (U) 7.4.7 | (U) Award + 10 days; Weekly | (U) PM, COR | (U) Contractor defined, Government approved |
| (U) A014 | (U) Contract Closeout Report | (U) 7.4.9 | (U) 90 days before contract end; Updated five (5) days before contract end | (U) PM, COR | (U) Government defined |

# (U) Reference Documents

(U) The following list of reference documents is not all-inclusive and provided as high-level guidance only.

- (U) National Security Memorandum-8, Improving the Cybersecurity of National Security, Department of Defense, and Intelligence Community Systems

- (U) Intelligence Community Directorate for Information Technology Systems Security Risk Management, Assessment and Authorization (A&A) (ICD 503)

- (U) NGAD 8231 Cyber Defense Operations (Admin Update 6, 20 October 2020)

- (U) NGA, Director, Cybersecurity Office MFR, Upgrading Vulnerable Software (24 January 2024)

- (U) NGA Configuration Management Plan (REV F, 13 October 2022)

- (U) NGA ICD 503 Risk Management Framework Implementation Guide (most current version)

- (U) DODI 8531.01 Vulnerability Management

- (U) NGAI 8550.1 Health and Performance Monitoring of Information Systems and

- (U) NGA Systems Engineering Plan (REV B, 23 September 2021)

- (U) NSG/ASG Enterprise Test and Evaluation Master Plan- (REV E, 29 September 2021)

- (U) NGAI 8010.4 Information Security Continuous Monitoring

- (U) NGAI 8410.2 Software Asset Management (12 July 2019)

- (U) NGA’s Annex I: Cloud Security Guidance

- (U) NGAI 3020.26 Continuity of Operations Program (Administrative Update 1, 15 March 2023)

- (U) NSGD 3201 GEOINT Functional Manager Standards Assessment (GFMSA) Program (1 June 2015)

- (U) NSGM 3202 GEOINT Functional Manager Standards Assessment (GFMSA) Program (9 June 2016)

- NIST 800-34 Contingency Planning Guide for Federal and Information Systems

- NGAI 3020.26 Continuity of Operations Program

- DODI 8580.01 Information Assurance (IA) in the Defense Acquisition System

- 5 USC Part I Chapter 5 Subchapter II sec552a

- 35 USC 44_S3541_FISMA-Federal Information Security Management Act of 2002

- CNSSI-1253 - Security Categorization and Control Selection for National Security Systems

- CNSSP-22 - Information Assurance Risk Management Policy for National Security Systems

- DoDI_8580.1_20040709_Information Assurance (IA) in the Defense Acquisition System_DoDCIO

- DoDI-5000.02T Operation of the DAS

- Federal Continuity Directive 2

- ICD 503 - IC Information Technology Systems Security Risk Management

- NGAI 8010.3-Removable Media Management and Protection

- NIST SP 800-53 Rev4 - Security and Privacy Controls for Federal Information Systems and Organizations

- NIST.SP 800-34r1-Contingency Planning Guide for Federal Information Systems

- NIST.SP.800-171r2 - Protecting Controlled Unclassified Information

- NIST.SP.800-207 - Zero Trust Architecture

- PLAW-107publ347-E-Government Act of 2002

# (U) Acronyms

Table 7. (U) Acronyms

| (U) Acronym | (U) Term |
| --- | --- |
| 2D | Two-Dimensional |
| 3D | Three-Dimensional |
| A&A | Assessment and Authorization |
| ADMP | Agile Development Management Plan |
| AO | Authorized Outage |
| AOR | Area of Responsibility |
| API | Application Programming Interface |
| ASG | Allied System of Geospatial Intelligence |
| ASP | Application Service Provider |
| AST | Assisted Service Testing |
| ATO | Authority to Operate |
| AR | Augmented Reality |
| AWS | Amazon Web Services |
| BoE | Body of Evidence |
| C2S | Commercial Cloud Services |
| CAC | Common Access Cards |
| CAP | Controlled Access Program |
| CCR | Contract Closeout Report |
| CDR | Contractor Discrepancy Report |
| CDRL | Contract Deliverables Requirements List |
| CES | Continuous Evaluation System |
| CFSR | Contract Funds Status Report |
| CENTCOM | US Central Command |
| CI | Counter-Intelligence |
| CI/CD | Continuous Integration/Continuous Development |
| CIO | Chief Information Officer |
| CIO-T | Chief Information Office and Technology |
| CLIN | Contract Line Item Number |
| CMDB | Configuration Management Data Base |
| CO | Contracting Officer |
| CoNGA | Consolidated NGA |
| CONUS | Continental United States |
| COR | Contracting Officer’s Representative |
| CORE | Common Operations Release Environment |
| COTS | Commercially available off-the-shelf |
| CSA | Chief Software Architect |
| CSM | Certified Scrum Master |
| CSP | Certified Scrum Professional |
| CUI | Controlled Unclassified Information |
| CWBS | Contract Work Breakdown Structure |
| DCSA | Defense Counterintelligence and Security Agency |
| DevSecOps | Development, Security, and Operations |
| DF | Deployment Frequency |
| DISS | Defense Information Security System |
| DMoW | Disconnected Map of the World |
| DNI | Director of National Intelligence |
| DoF | Degrees of Freedom |
| DoD | Department of Defense |
| DR | Discrepancy Report |
| DTE | Desktop Environment |
| ELOC | Equivalent Lines of Code |
| EUCOM | United States European Command |
| FOUO | For Official Use Only |
| FAR | Federal Acquisition Regulation |
| FoV | Field of View |
| FSR | Field Service Representative |
| GE | Google Earth |
| GEA | GEOINT Enterprise Architecture |
| GEOAxIS | Geospatial Intelligence Access and Information Sharing |
| GEOINT | Geospatial Intelligence |
| GeoAI | Geospatial Artificial Intelligence |
| GFE | Government Furnished Equipment |
| GFI | Government Furnished Information |
| GFP | Government Furnished Property |
| GOTS | Government off-the-shelf |
| GPMO | Government Program Management Office |
| GVS | GEOINT Visualization Services |
| HFI | Human Factors International |
| IAW | In Accordance With |
| IC | Intelligence Community |
| ICD | NGA Intelligence Community Directive |
| IC DTE | Intelligence Community Desk Top Environment |
| IC GIS | Intelligence Community Geographic Information System |
| IDIQ | Indefinite Delivery/Indefinite Quantity |
| IMS | Integrated Master Schedule |
| IS | Information System |
| ISO | Information Security Officer |
| ISP | Infrastructure Service Provider |
| ISSO | Information Systems Security Officer |
| IV&V | Independent Verification and Validation |
| IT | Information Technology |
| JARM | Joint Architecture Reference Model |
| JFTR | Joint Federal Travel Regulation |
| JWICS | Joint Worldwide Intelligence Communications System |
| MOA | Memorandum of Agreement |
| MOU | Memorandum of Understanding |
| MoW | Map of the World |
| MTTR | Mean Time to Recovery |
| NCMP | NGA Configuration Management Plan |
| NGA | National Geospatial-Intelligence Agency |
| NLT | No Later Than |
| NNMg | Nielsen Norman Group |
| NSG | National System for Geospatial Intelligence |
| NTO | NGA Test Organization |
| OCONUS | Outside the Continental United States |
| ODC | Other Direct Charge |
| OGA | Other Government Agency |
| OGC | Open Geospatial Consortium |
| OS | Operating System |
| OSS | Open Source Software |
| PACOM | US Pacific Command |
| PDF | Portable Document Format |
| PED | Portable Electronic Device |
| PKI | Public Key Infrastructure |
| PM | Program Manager |
| PMI | Project Management Institute |
| PMI-ACP | Project Management Institute - Agile Certified Practitioner |
| PmP | Program Management Plan |
| PMP | Project Management Professional |
| PMR | Program Management Reviews |
| POAM | Plans of Action and Milestones |
| PoP | Period of Performance |
| PRS | Performance Requirements Summary |
| PSI | Potential Shippable Item |
| PWS | Performance Work Statement |
| QASP | Quality Assurance Surveillance Plan |
| QCP | Quality Control Plan |
| RAML | RESTful API Modeling Language |
| RFC | Request for Change |
| RMF | Risk Management Framework |
| SAP | Special Access Program |
| SCG | Security Classification Guide |
| SCIF | Sensitive Compartmented Information Facility |
| SCRM | Supply Chain Risk Management |
| SE | System Engineering |
| SEAD | Security Executive Agent Directive |
| SEP | Systems Engineering Plan |
| SFDP | Security Financial Disclosure Program |
| SME | Subject Matter Expert |
| SOCOM | US Special Operations Command |
| SOP | Standard Operating Procedures |
| SPID | Security Plan Identifier |
| SRD | System Requirements Documents |
| T&E | Test and Evaluation |
| TEMP | Test and Evaluation Master Plan |
| TO | Task Order |
| TS/SCI | Top Secret/Sensitive Compartmented Information |
| TSC | Technical Service Categories |
| UI | User Interface |
| US | United States |
| USFK | United States Forces Korea |
| UX | User Experience |
| V&V | Verification and Validation |
| VDD | Version Description Document |
| VR | Virtual Reality |
| WAR | Weekly Activity Report |
| XR | Extended Reality |